Sprint 1 Report

AutoAudio

The Awesome Team

July 9, 2019

Actions to stop doing:

* N/A
* The team accomplished all that was expected during Sprint 1.

Actions to start doing:

* Have better-scheduled meetings
  + Our meetings are mostly held whenever we are available

Actions to keep doing:

* Being on time and cooperative
  + Our team has accomplished a satisfactory amount of work so far

Work completed/not completed:

* User stories completed:
  + As someone who is new to piano, I want an app that can tell me the note that corresponds to the key I am pressing so that I can learn which key is which.
  + As a deaf and aspiring singer, I want to be able to classify frequencies to make the learning process much more efficient
* User stories not completed:
  + N/A

Work completion rate:

* # of user stories done during sprint 1: 2
* # of estimated ideal working hours for sprint 1: 12
* # of days spent working on sprint 1: 4
* User Stories/Day: 0.5
* Ideal Working Hours/Day: 3

Burn up chart:

