Sprint 1 Report

AutoAudio

The Awesome Team

July 9, 2019

Actions to stop doing:

- N/A

- The team accomplished all that was expected during Sprint 1.

Actions to start doing:

- Have better-scheduled meetings

  - Our meetings are mostly held whenever we are available

Actions to keep doing:

- Being on time and cooperative

  - Our team has accomplished a satisfactory amount of work so far

Work completed/not completed:

- User stories completed:

  - As someone who is new to piano, I want an app that can tell me the note that corresponds to the key I am pressing so that I can learn which key is which.

  - As a deaf and aspiring singer, I want to be able to classify frequencies to make the learning process much more efficient

- User stories not completed:

  - N/A

Work completion rate:

- # of user stories done during sprint 1: 2

- # of estimated ideal working hours for sprint 1: 12

- # of days spent working on sprint 1: 4

- User Stories/Day: 0.5

- Ideal Working Hours/Day: 3

Burn up chart: